AGENDA ITEM

3.2.3

Digital & Data Committee

internal audit – bridgend transfer of informatics services

| Date of meeting | 23/03/2022 |
| --- | --- |

| FOI Status | Open/Public |
| --- | --- |

| If closed please indicate reason | Not Applicable - Public Report |
| --- | --- |

| Prepared by | Karen Winder, Assistant Director of Informatics |
| --- | --- |
| Presented by | Andrew Nelson, Chief Information Officer |
| Approving Executive Sponsor | Stuart Morris, Director of Digital |

| Report purpose | FOR NOTING |
| --- | --- |

| Engagement (internal/external) undertaken to date (including receipt/consideration at Committee/group) |  |  |
| --- | --- | --- |
| Committee/Group/Individuals | Date | Outcome |
| N/A |  |  |

| ACRONYMS |  |
| --- | --- |
| CTMUHB | Cwm Taf Morgannwg University Health Board |
| SBUHB | Swansea Bay University Health Board |
| SLA | Service Level Agreement |
| WPAS | Welsh Patient Administration System |

SITUATION/BACKGROUND

  - The purpose of this report is to inform the Digital & Data Committee of the Internal Audit performed on the transfer of Information Services within the Bridgend ILG to Cwm Taf Morgannwg University Health Board (CTMUHB) from Swansea Bay University Health Board (SBUHB).

  - The Audit finding reported a Limited Assurance

  - There are 4 observations for the project to address. 2 are High Priorities and 2 are Medium Priorities.

SPECIFIC MATTERS FOR CONSIDERATION BY THIS MEETING

  - Areas of good practice were identified as part of this audit, for example development of a business case and outline plans.

  - Observations were identified relating to the ongoing impact of delaying the transfer of Information Services.

  - Further understanding of the impact of the transfer delay needs to be undertaken.

  - A new project group has been created to oversee the transfer of Information Services, jointly chaired by the Directors of Digital in each Health Board.

  - CTMUHB has secured funding to support the WPAS alignment and transfer for the next 3 years. Recruitment is now underway.

  - A key risk regarding ongoing funding pressures was raised at the latest Joint Executive Group for the Bridgend Disaggregation on the 11 March 2022.

  - The full report is appended as paper 3.2.3b.

KEY RISKS/MATTERS FOR ESCALATION TO BOARD/COMMITTEE

  - The Board will need to note the impact of delay in transfer.

  - The Board will need to note the resource requirements for both CTMUHB and SBUHB.

IMPACT ASSESSMENT

| Quality/Safety/Patient Experience implications | There are no specific quality and safety implications related to the activity outined in this report. |
| --- | --- |
| Related Health and Care standard(s) | Effective Care |
| Equality Impact Assessment (EIA) completed - Please note EIAs are required for all new, changed or withdrawn policies and services. | No (Include further detail below) |
|  | EIA will be considered as part of any new or changed processes |
| Legal implications / impact | There are no specific legal implications related to the activity outlined in this report. |
| Resource (Capital/Revenue £/Workforce) implications / Impact | Yes (Include further detail below) |
|  | Personnel and Infrastructure resources are required to safely deliver the transfer of services |
| Link to Strategic Goals | Improving Care |

RECOMMENDATION

  - The Committee are requested to NOTE the contents of the report and ongoing management actions.